Statement of Work (SOW) — Phase 1 (Gates 0–3)
Project: Deal-to-Cash Workflow Support System (DB-as-Contract, No Xero API)
Version: v1.0 (Phase 1)
Parties: Client (“Client”) and Developer/Supplier (“Supplier”)
Effective Date: 12/02/2026

1) Objective
Deliver a working Phase 1 solution enabling an end-to-end workflow through Gate 3 (Xero payload preparation), implemented in a DB-first architecture where the PostgreSQL database is the authoritative contract boundary for workflow state, validations, economics computations, approvals, auditability, and payload generation.
Phase 1 delivers:
Ops intake (draft) → validation/preview → promotion to immutable snapshot → Gate 1 review (Finance) → Gate 2 external approvals (Signwell via n8n glue) → Gate 3 Xero payload preparation (DB-only) → task/event log + minimum portal views.
No Xero API posting, ingestion, reconciliation, or downstream finance automation is included in Phase 1.

2) Delivery Approach and Operating Principles
2.1 DB-as-Contract Boundary (Non-Negotiable Invariants)
The following invariants are contractual requirements:
1. Core immutability: Finance actions and Signwell actions apply only to core.deal_version (immutable snapshots) and never directly to ops draft records.
2. Ops-only edits: User edits occur only in ops tables.
3. Promotion locks economics: Economics, commissions, and broker/company splits are validated and deterministically computed at promotion time, then locked for that core.deal_version.
4. Promotion enforces mandatory documents: Mandatory document presence is validated at promotion time and enforced by DB routines and/or constraints.
5. Resubmissions are versioned: Any rejection/change-request at any gate results in kickback and requires a new immutable core.deal_version for resubmission; no edits to an existing core.deal_version.
6. Inheritance without re-capture: Resubmissions must support creating/refreshing an ops draft from the latest core.deal_version so only corrections are required.
7. DB-first Signwell integration: Signwell send payload is produced by DB and is deterministic for a given deal_version_id.
8. Idempotent inbound handling: Signwell webhook ingestion must be DB-first and idempotent using a stable dedupe key (e.g., event_id). Replay must not cause duplication or incorrect state transitions.
9. Gate 3 is payload preparation only: Gate 3 outputs a deterministic Xero-ready payload from DB and supports payload readiness locking (hash + timestamp). No posting/ingestion.
10. Security enforcement: RLS and database permissions enforce deal/task visibility and allowable actions by role; unauthorized access and actions must fail.
2.2 Orchestration (n8n is Glue Only)
n8n is included in Phase 1 only as an orchestration/transport layer that:
• Retrieves DB-produced payload and forwards it to Signwell,
• Receives Signwell webhooks and forwards them into DB ingestion routines, and
• Records envelope identifiers/statuses via DB contract surfaces.
n8n must contain no business logic for validation, eligibility, gate transitions, or approval semantics. Those rules are DB-enforced.

3) Scope of Work (Phase 1)
3.1 In Scope
Supplier will deliver all database and orchestration components required to satisfy the Objective and the Operating Principles for Gates 0–3, including:
A) Database (Postgres 14)
• Flyway migrations implementing required schemas, tables, views, functions/procedures, constraints, indexes, RLS policies, and permissions.
• Deterministic validation and economics computation.
• Immutable version snapshots in core with lineage support.
• Gate/task state, approval decisions, and auditable transitions.
• Signwell payload generation and webhook ingestion surfaces.
• Xero payload generation and payload-locking surfaces.
• Audit append-only event logging and webhook inbox logging.
• A verification harness (verify.sql and/or structured verify suite) as defined in Appendix A.
B) Orchestration (n8n)
Supplier will deliver and verify DB contract surfaces that are n8n-compatible for Signwell orchestration, including:
• A deterministic outbound payload surface (view/function) returning the exact JSON n8n must forward to Signwell.
• A send-eligibility guard (function) returning eligible + reasons (and optionally payload).
• An inbound webhook ingestion surface that is idempotent by dedupe key and updates core task/approval/gate state.
• A runbook describing the required n8n steps, endpoint parameters, expected responses, and retry/idempotency behavior.
Supplier will demonstrate compatibility using repeatable test calls (e.g., curl/Postman) that simulate the n8n calls.
C) UI (Retool)
• Supplier will provide stable DB read models (views/functions) for UI catalogue access (deal types, roles, doc requirements, commission rules, broker directory).
• Retool must use canonical keys only; no free-text identifiers.
• Underlying config tables may evolve; the lookup surfaces remain stable (or are replaced with backward-compatible versions).
• Minimal views/functions to support: deal sheet draft, validation, submission, deal tracker, task list, finance review summary, and payload retrieval.
D) Refinement Included
Schema/table/view/function signature changes are included where required to satisfy the contracted behaviors and acceptance tests, provided the Operating Principles are preserved and contract surfaces remain available (or are superseded by compatible replacements).
3.2 Out of Scope (Phase 2+)
• Any Xero API posting, ingestion, reconciliation, or finance automation beyond payload preparation and locking.
• New gates beyond G0–G3.
• Material portal expansion beyond minimum view/tasks functionality described in Appendix A.
• Additional external integrations beyond Signwell (Phase 1).
• Addition of deal types/template variants beyond the Baseline list in Appendix B (unless changed by a written change order).
• Large-scale data migration/backfill beyond the minimal raw backfill mechanisms and contract surfaces required for Phase 1 verification (unless explicitly added by change order).

4) Contract Surfaces (Binding Interfaces)
Supplier must provide DB contract entrypoints enabling the behaviours in Appendix A. Names may vary, but the surfaces must exist and remain stable for the verification harness and consuming apps/workflows.
4.1 Draft Preview (Read-only)
A DB routine that, given an ops draft identifier, returns:
• validation errors (including mandatory docs),
• warnings,
• computed economics preview (gross billings, commissions, splits).
4.2 Inheritance / Resubmission
A DB routine that creates or refreshes an ops draft from a given core.deal_version_id, copying snapshot data to ops draft tables and setting the source linkage to support no-recapture resubmissions.
4.3 Promotion (Draft → Immutable Snapshot)
A DB routine that atomically:
• validates required fields, rules, mandatory docs,
• validates and deterministically computes economics,
• writes immutable core.deal_version snapshot rows (+ related snapshot tables),
• writes audit/event entries,
• opens Gate 1 tasks when eligible,
• sets lineage to the previous version when resubmitting.
4.4 Gate Decisions (Internal)
DB routines that record gate decisions for Finance and other internal actors, including:
• approve → open downstream tasks/eligibility,
• reject/change-request → kickback + invalidate current cycle for that version.
4.5 Signwell Integration (Outbound and Inbound)
• A routine/view that produces the exact Signwell send payload for a given deal_version_id and template/deal type as applicable.
• A routine to record the envelope identifier and key envelope metadata in DB.
• A routine to ingest Signwell webhook payloads idempotently by dedupe key and to update task/approval/gate state, while logging raw webhook events and derived events.
4.6 Xero Payload Preparation (DB-only)
• A routine/view that produces a deterministic Xero-ready payload JSON from DB for a given approved deal_version_id.
• A routine that locks payload readiness (hash + timestamp) and logs the event.

5) Deliverables
1. Flyway migration set implementing Phase 1 solution.
2. Verification harness (Appendix A) that can be run on a clean DB after migrations.
3. n8n test confirmation (export JSON) + runbook for the Signwell outbound and inbound flows (Appendix A).
4. Minimal read models for Retool and deal sheet creation/tracker/tasks/finance review/payload retrieval.
5. Documentation pack (Milestone 5) including deployment/runbook and contract surface summary.

6) Acceptance and Verification
Acceptance is determined exclusively by:
• The milestone acceptance criteria, and
• Passing the verification harness and scenario catalog in Appendix A.
A milestone is not accepted until its acceptance tests pass. Partial completion does not constitute acceptance unless explicitly agreed in writing.

7) Milestones (Summary)
Milestone details and acceptance packs are defined as:
• Milestone 0.5 — Proof Slice (Flyway SQL only; roles, baseline hardening, minimal tables, promote, webhook inbox, verify including negative tests)
• Milestone 1 — Schema Skeleton (ops/core/config/audit/raw scaffold + baseline verify)
• Milestone 2 — Deterministic Workflow Engine (promotion + materialized approval requirements for G1–G3 + eligibility reasons)
• Milestone 3 — Signwell + n8n Glue (payload contract + send eligibility guard + webhook ingest + n8n workflows + audit logging)
• Milestone 4 — Full Regression Suite (expanded verify coverage and scenario depth)
• Milestone 5 — Hardening + Documentation + Handoff (runbook, ops guide, handoff support)
Each milestone must ship an Acceptance Pack:
• Flyway migrations / repo changes
• Updated verification harness/tests
• Evidence artifacts as required by Appendix A

😎 Change Control
Any change that expands scope beyond Phase 1 boundaries (Section 3.2) requires a written change order describing:
• requested change,
• impact on milestones,
• cost/time adjustment,
• updated acceptance tests (if applicable).
Appendix A may be refined by mutual written agreement provided it does not expand Phase 1 scope beyond Section 3.2.

9) Handoff and Warranty
• Supplier will provide a handoff support window as defined in Milestone 5 deliverables.
• Def...

Appendix A — Verification Harness and Scenario Catalogue (Acceptance)
https://docs.google.com/document/d/1yGsA3DiTXKxYDoyYY_gVMnFiy4kSJ_UQ/edit?usp=sharing&ouid=100041826973004542211&rtpof=true&sd=true



Appendix B — Baseline Deal Types and Templates (Phase 1 Cap)
https://docs.google.com/document/d/1rIGuexCzUYNyyG0Ibiv1UvIxoR1qNrYI/edit?usp=sharing&ouid=100041826973004542211&rtpof=true&sd=true